SAN FRANCISCO BAY REGION NETWORK

CSUBuy P2P & Travel and Expense:  Go-Live Timelines, Training and Support

Dear Colleagues,

The SFBRN Network is pleased to share important updates as we prepare for the implementation of CSUBuy Procure-to-Pay (P2P) at San Francisco State and Cal State East Bay, as well as forthcoming changes to travel and expense processing.

CSUBuy Overview

CSUBUY P2P is a system-wide, modern purchasing and payment platform that will unify requisitions, approvals, purchase orders, and invoicing across the SFBRN. This transition will improve processing efficiency, visibility, compliance, and the overall experience for purchasing goods and services.  In-person training is not required to use P2P, but is highly encouraged.

Please note that some procurement and accounts payable processes described below reflect campus-specific transition information. As we continue progressing towards a unified SFBRN Network, additional updates will be shared.

Go-Live Date

CSUBuy P2P Go Live:  January 26, 2026

Training Opportunities

Virtual Pre-Go Live Training (All virtual sessions will be recorded)

- January 20th from 1:30-3:30 PM: Shoppers/Requesters: https://calstate.zoom.us/j/82201230736

- January 21st from 9:00-11:00 AM: Approvers: https://calstate.zoom.us/j/86500142710

- January 22nd from 9:00-11:00 AM: Compliance Approvers: https://calstate.zoom.us/j/82345769284

In-Person Training

Cal State East Bay

Procurement is planning small group training. Each session is approximately 3 hours. Registration is required: https://www.csueastbay.edu/procurement/purchasing/p2p.html

- January 20-22

  - 9:00-12:00 PM or 1:00-4:00 PM

San Francisco State

In-person training will be in accordance with the schedule below. Procurement is planning small group training for hands-on experience. Each session is approximately 3-4 hours.  For training questions or to be scheduled for a training, contact Doug Londgren, londgren@sfsu.edu

- Week 1- January 26-29

- Week 2- February 2-5

- Week 3- February 9-12

- Week 4- February 16-19

Additional training will be scheduled as needed.

Ongoing Support - P2P Office Hours

Beginning January 26, 2026, the Procurement team will host daily virtual office hours, available to all three campuses.

Support includes:

- Navigating CSUBUY P2P

- Purchasing assistance and workflow guidance

- Reviewing active or in-progress transactions

- Invoice and payment status inquiries

- Supplier onboarding support

- Providing guidance on forms, approvals, and processing timelines

No appointment is required - please join during the scheduled times below.

Office Hours Schedule:

Mondays:  3:00-4:00 PM, https://SonomaState.zoom.us/j/82676293347?jst=2

Tuesdays:  10:00-11:00 AM, https://SonomaState.zoom.us/j/87591324248?jst=2

Wednesdays:  1:30-2:30 PM, https://SonomaState.zoom.us/j/85288338040?jst=2

Thursdays:  9:00-10:00 AM, https://SonomaState.zoom.us/j/84922603604?jst=2

Fridays:  10:00-11:00 AM, https://SonomaState.zoom.us/j/89648109805?jst=2

Legacy System Cutover (the old way of processing requisitions and invoices)

- As of January 26, 2026, all new requisitions must be initiated in CSUBuy.

- Legacy systems will remain available to:

  - Process payments for existing PO’s

  - Modify existing PO’s, SO’s or contracts.

Legacy system access will be discontinued by June 30, 2026, at all three campuses.

Travel, Employee Reimbursement, and ProCard Updates

Concur

San Francisco State and Sonoma State are currently in Concur. Enhancements will be released by March 2026, including:

- Streamlined local travel options

- Employee business reimbursements

- ProCard reconciliation

Concur Office Hours

Beginning February 3, 2026, the Travel & Expense team will host daily virtual office hours, available to Sonoma State and San Francisco State.

Tuesdays:  1:00-2:00 PM, https://SonomaState.zoom.us/j/89656691960?jst=2

Wednesdays:  10:30-11:30 AM, https://SonomaState.zoom.us/j/87495120104?jst=2

Thursdays:  2:00-3:00 PM, https://SonomaState.zoom.us/j/87301584976?jst=2

Fridays:  9:00-10:00 AM, https://SonomaState.zoom.us/j/82892372938?jst=2

Certify (East Bay)

Cal State East Bay will transition to Concur by April 2026.  Until then, continue using Certify. All Certify transactions must be completed prior to the cutover.

Certify Office Hours

Beginning February 4, 2026 through April 2026 only

Wednesdays:  3:00-4:00 PM, https://SonomaState.zoom.us/j/89671379611?jst=2

Thursdays:  11:00-12:00 PM, https://SonomaState.zoom.us/j/89509466592?jst=2

The Procurement, Accounts Payable, and Travel & Expenses teams are looking forward to supporting you through these upcoming changes. Thank you for your partnership and collaboration.

With appreciation,

Jenifer Barnett 
Senior Director for Contracts and Accounts Payable
Sonoma State University, San Francisco State University, and Cal State East Bay